DHA Suffa University

Department of Computer Science

Final Year Project

TITLE: Project VORLAN (Versatile Operations of Residential Linkage and Automated Networking)

FYP Project Proposal

Submitted by

Group Leader:

- Daniyal Naeem                  (SE221088)

Group Members:

- Syeda Mirha Ali     (SE221058)

- Mohammad Umair Shaykh               (SE221094)

- Sarim Khan                           (SE221086)

Supervisor: Arsal Ahmed

| FYP Title | Version: <2.2> |
| --- | --- |
| Vision | Date: <15/01/2026> |
| P61F25 |  |

Document Sign off Sheet

### Document Information

| Project Title | Project VORLAN (Versatile Operations of Residential Linkage and Automated Networking) |
| --- | --- |
| Document | Project Proposal |
| Document Version | 2.0 |
| Identifier | P61F25 |
| Status | < Draft> |
| Author(s) | Daniyal, Mirha , Umair, Sarim |
| Approver(s) | Arsal Ahmed |
| Issue Date | 30/01/2026 |

Team Lead Name:     Daniyal Naeem    Signature: _____________   Date: ________

Member 1 Name:    Syeda Mirha Ali       Signature: ______________ Date: ________

Member 2 Name:    Mohammad Umair Shyakh                 Signature: ______________ Date: ________

Member 3 Name:    Sarim Khan                   Signature: ______________ Date: ________

Supervisor Name:   Arsal Ahmed       Signature: ______________ Date: ________

CS Project I Coordinators:

Name: ___________________________ Signature: ____________________ Date: __________

Name: ___________________________ Signature: ____________________ Date: __________

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 6/09/2025 | 1.0 | initial document | Daniyal Naeem |

# Definition of Terms, Acronyms, and Abbreviations

| Term | Description |
| --- | --- |
| VORLAN | The entire system that comprises of every feature discussed in this project (Versatile Operations of residential linkage and versatile operations) |
| Machine Learning | A field of AI that enables systems to learn and make predictions from data. |
| API | An interface that allows communication between frontend, backend, and AI model. |

### Table of Contents

Document Information	2

Definition of Terms, Acronyms, and Abbreviations	2

Table of Contents	3

1	Introduction

1.1	Problem Statement
	1.2    	Product Position Statement
	1.3	Project Motivation and Background
	1.4	Objectives
	1.5	Literature Review and GAP Analysis

2	Project Vision

2.1	Business Case and SWOT Analysis

2.2    Stakeholder Summary

2.3     User Summary

2.4	Business Objectives and Success Criteria

2.5	Project Risks and Risk Mitigation Plan

2.6	Assumptions and Dependencies

3	Project Scope

3.1	In Scope

3.2	Out of Scope

4	Proposed Methodology

4.1	SDLC Approach (Waterfall/Agile/Spiral)

4.2	Team Role & responsibilities

4.3	Requirement Development Methodology

4.4	High level Architecture / Design

4.5	Application (or Project) Testing Methodology

5	Project Planning

5.1	Gantt Chart

6	Project Requirements

6.1	Software tools requirements

6.2	Hardware requirements

7	Budget/Costing

7.1     Estimated Budgeted Cost of the Project

8	Project Deliverables (you may change according to your project methodology)

8.1	Phase I - Alpha Prototype

8.2	Phase II - Beta Prototype

8.3	Phase III - Release Candidate

8.4	Phase IV - Final Product

9	Proposed GUI (Prototype)

10	Meetings held with supervisor and/or client.

11	References

1. Introduction

1.1 Problem Statement 

A home has many devices that are somewhat interlinked but not fully connected with each other. These devices are not fully synchronized and thus even though the investment of the user of those products stays the same, the user ends up getting a worse experience of those devices and a friction of data and sync between those devices can be felt by the user. This results in users not valuing their own data and many files and core memories are kept but there is always a fear of those files being lost, or corrupted. VORLAN also focuses on how many people have a Wi-Fi connection at home but aren’t able to get full benefits of it either. Mostly because its dashboards are kept locked by most ISPs, this however VORLAN focuses by giving the power in the hands of the user again by also providing enhanced security features to make sure that privacy and security is till kept at priority.

| Problem Metric | Impact |
| --- | --- |
| Locked Wi-Fi dashboards | Most users never benefit from their own home network fully because of lack of awareness and ISPs control |
| Data Fragmentation | Data is fragmented between users devices |
| Unaffordable Online Storage | Most users can’t even buy online storage when their devices are full so they have to dispose of their data. And online storage poses many security risks like Security breaches. |

1.2    Product Position Statement:

Project VORLAN is an all in one Wi-Fi router and a home’s personal storage streaming system which eliminates the need to buy online storage and provides many other features like data synchronization and an integrated AI chatbot which not only learns but also remembers from previous conversations. This means that reliance on online storage solutions and reminder apps can be reduced and an all in one solution can be put in place. There are other features of VORLAN like 24 hour security camera streaming and footage storing. This all combined makes a powerful system for home security, both in terms of physical property and personal data.


1.3	Project Motivation and Background

Most people in Pakistan can not afford most digital subscriptions like Cloud storage, AI models and security modules. Most people think that their data is useless and their devices are also fragmented. Our motivation is to bring a fully integrated system that can synchronize user data, manage data, provide a digital dashboard containing security features and to provide a smooth and seamless AI integration for user comfort. All while eliminating the need to buy a subscription and by making the data of the user available and easy to retrieve by the user.

1.4	Objectives

The primary goal of this project is to implement and deploy a system that is able to provide user a seamless experience by using creative and analytical design to a system that can be used for home security, management, data transmission and retrieving.

Another objective is eliminating the need for subscriptions for the user using this system by putting the control of user data and activity into the hands of the user, providing safety guardrails implemented into the system as well.

1.5 Literature Review and Gap Analysis

Recent scholarship emphasizes a transition toward Edge Computing, which decentralizes data processing to enhance real-time response and reliability in smart environments [1]. While current market leaders utilize cloud-centric frameworks, these architectures introduce significant latency and leave user data vulnerable to third-party security breaches [2]. Research indicates that a fragmented ecosystem of siloed services—security, storage, and networking—prevents seamless user adoption [3].

Furthermore, the lack of an offline-first design in modern smart homes creates a "single point of failure" where local functionality is lost during internet outages [4]. Emerging models suggest that integrating local intelligence with private storage is the only viable path to ensuring both data sovereignty and consistent system availability [5]. Project VORLAN addresses these gaps by consolidating these functions into an integrated, localized core that maintains operation independent of external wide-area network status [6].

Literature Review & Gap Analysis Summary

| Existing Work | Key Features | Research/Practical Gaps | VORLAN Contribution |
| --- | --- | --- | --- |
| Cloud-Centric IoT | Remote connectivity; Cloud APIs | High latency; total dependence on WAN; privacy risks. | Local-First Core ensures 100% uptime and data privacy. |
| Commercial AI (Alexa) | NLP-driven Voice UI | Privacy concerns; requires internet to process data. | Secure AI Gateway via encrypted WhatsApp bridge. |
| Fragmented Security | Proprietary NVR/DVR | No interoperability with automation or cloud storage. | Unified Hub integrating security, cloud, and network logs. |
| Public Cloud (SaaS) | Remote synchronization | Subscription costs; compromised data sovereignty. | Private Home Cloud for free, high-speed local sharing. |

2. Project Vision

2.1 Business Case and SWOT Analysis

Business Case:

The modern home is increasingly embracing smart technology, but a reliable and secure automation system is still out of reach for many people, especially in developing areas such as Pakistan where internet connectivity is not always stable. The traditional smart home system is very dependent on cloud-based systems, which is associated with high latency, a monthly fee, and serious privacy issues with regard to personal information. A comprehensive, affordable, and offline-friendly system that combines security, private storage, and local AI control is needed. VORLAN provides a complete and localized smart home platform that combines home security solutions, private cloud storage, and AI-based interaction through a WhatsApp gateway. Through its ability to run without the need for a constant internet connection, the proposed system provides data sovereignty and system reliability, as well as lessening the economic costs associated with the use of third-party cloud solutions. VORLAN has the potential to serve as a private infrastructure hub or a secure automation platform and is therefore a crucial contribution to the localized IoT and home security industry.

SWOT Analysis

| Strengths | Weakness | Opportunities | Threats |
| --- | --- | --- | --- |
| The hub provides an offline first approach to the home and thus provides reliability to the end user. | Depends on the hardware and thus processing power of the hardware possesses as a constraint. | As the local systems are more preferred by corporations and homes also can benefit from this. The demand is growing as well. | Newer technologies are growing rapidly and thus the systems can be outdated easily. |
| Provides more data privacy and protection by keeps the data in users reach and by keeping the user in the loop of where and how the data is stored and used. | Requires more time and attention as compared to its counterparts which are more like Plug-and-Play models. | High demand for more advanced WAN systems in markets like Pakistan where users are unaware of their own network security and rely on ISPs for even basic configuration and management. | Risk as attacks may expose personal data and also may cause a physical threat to home or workspace security as a whole. |
| Enhanced communication, reminders and note taking can be processed with integration of AI bot in the users WhatsApp | Dependency on API can be increased by this which can defeat the purpose of eliminating external reliance mainly on companies. This can happen if the API becomes paid. | An API of open source can be used which can loss dependency on companies like Meta for WhatsApp integration and the experience can be optimized for the user further by this. | Local communication and regulatory compliances can cause difficulties in the integration and phishing attacks can also pose a threat. |

2.2 Stakeholder Summary

| Type | Description | Responsibilities |
| --- | --- | --- |
| Project Supervisor | Faculty member guiding the project | Review progress, provide technical and academic guidance |
| Homeowners/Residents | People who opt in and buy the system | Use the system for their personal use in the system and benefit from it |
| System Admin | Individuals who tend to install the core system components and processes | They’re responsible for maintenance of the system and fixing any bugs or bottlenecks. |
| IT Research community | Community who needs secure data and fast data in a company for research purposes | They use the system and benefit from its features. They are not the end users but are considered as clients of the system. |
| Developers | Project team building VORLAN | Design, develop, test, and maintain the system |

2.3 User Summary

| Name | Description | Responsibilities | Stakeholder |
| --- | --- | --- | --- |
| Home owner | Main resident or the owner of the system | Control and manage the device permissions and the main dashboard credentials | Homeowner/Residents |
| Guest User | Not a resident but a temporary user | Register a temporary account for a limited time of usage | Homeowner/Residents |
| Security user | Person assigned to safeguard the system from a physical standpoint | Check system logs momentarily and detect abnormal behavior. | Security personnel |
| Technical Administrator | Manages and maintain technical complexities | Manage and maintain the system and update the system for better usage and check for malware, debug for errors and optimize the system regularly. | Developers |

## 2.4 Business Objectives and Success Criteria

### Business Objectives

- To make a home system that is affordable and combines security for your home a private place to store your files and a way to talk to artificial intelligence all in one device that works even without internet. The smart home system is what we want to create. We want the smart home system to be something that people can use easily. The smart home system should have security, for your home, a place to store your files and a way to talk to artificial intelligence.

- To make data privacy and security better we need an alternative to cloud-based systems. This will keep the users data from third-party access. The data will be contained within the home network. This means the users data will not be shared with anyone, outside the home network. The users data will stay private and secure within the home network.

- We want to provide automation and Artificial Intelligence support in places where internet connection is not very good. We will do this by using a system that works well without internet and a simple WhatsApp interface that does not need a lot of bandwidth. This way Artificial Intelligence and automation can still be used in these areas.

- To alleviate the cost of ownership of a smart home by removing the need for cloud storage and monitoring services through a self-hosted system.

Success Criteria

- The system works well with Internet of Things commands and it also handles security triggers on our local network very quickly. It keeps working even when our internet connection is down. The Internet of Things commands and security triggers do what they are supposed to do.

- The private cloud module is really useful because it lets you sync your files and get to them from lots of devices at home. This means that your files are safe and only you can see them. You do not have to use someone Servers to store your private cloud module files. The private cloud module is, about keeping your files safe and private when you use the private cloud module.

- The AI chatbot gives answers to what the user asks for through WhatsApp. It does a job of controlling things at home and getting reports on how the system is doing. This means the AI chatbot can do things like turn on lights and get information about the system status. The AI chatbot is really good, at understanding what the user says through language.

- The main thing about this system is that it has a screen that shows you what is going on with your home security. You can see everything that is happening now. It also tells you how space you have to store videos and if your internet connection is working well. This makes it easy for people who're not good, with technology to use the system. The system is really easy to manage because the centralized display and user interface give you an overview of your home security feeds and other important things.

- Successful integration of heterogeneous hardware components into a single cohesive hub, ensuring all modules (security, cloud, and AI) communicate without technical glitches or system crashes.

## Project Risks and Risk Mitigation Plan

## Project Risks

- It is really tough to find the information about the hardware that is available locally. When you need to know the details about the pins, on a certain sensor or how to get the right driver to make it work it can be a big problem. This is especially true when you are working with parts and you need to get everything to work together. The local hardware documentation just does not have all the details you need which makes it hard to get things done.

- Latency in local AI processing: Running heavy LLMs or NLP models on local, budget-friendly hardware like a Raspberry Pi might result in slow response times for the chatbot.

- So when we use WhatsApp to control something on our system it can be a problem, for the privacy and security of the WhatsApp Gateway. This is because we are using something outside of our system like a third-party API and that can make it easier for people to get in and cause trouble. The privacy and security of the WhatsApp Gateway is important because it can be a way for people to get to our system from the outside.

- Your home internet connection is really important. If your WiFi signal is weak or there is a lot of interference it can cause problems with controlling your devices. This can even happen when the system is not connected to the internet. Network stability at home is crucial for this reason. Weak WiFi signals or interference can make your devices slow to respond. This is why network stability within the home is so important, for device control.

- When the power goes out in Karachi it can cause problems with your database. If the power goes out suddenly and your system does not shut down properly you might lose some of your data. This is because the system does not get a chance to save everything it was working on. If you have a cloud or system logs they can be affected by this kind of thing. Database corruption on power failure is an issue. So if you live in Karachi and you have problems with the power going out you should think about getting a machine called a UPS. This machine helps your system shut down properly when the power goes out. It can help prevent database corruption, on power failure and keep your cloud and system logs safe.

- Hardware integration conflicts are a problem. When you try to get protocols, like Zigbee, WiFi or wired sensors to work with the same unified hub you will probably run into some significant issues. The thing is, these protocols, such, as Zigbee, WiFi or wired sensors do not always work well together with the hub. This can cause a lot of trouble when you are trying to get them to communicate with each other and the unified hub.

- The thing with AI intent recognition is that it can be tough for the artificial intelligence to figure out what people mean when they use slang or give complicated instructions. This can cause problems for the user because the artificial intelligence will just keep saying "I do not understand" over and over again. The artificial intelligence intent recognition issue is frustrating because the artificial intelligence is not able to understand the user and this leads to the user getting stuck in a loop, with the intelligence.

- Hardware and time constraints: We're working with a limited budget for high-end components, which restricts how complex the initial prototype can be.

Risk Mitigation Plan

| RISK | MITIGATION STRATEGY |
| --- | --- |
| Local Hardware Latency | Use lightweight model quantization (TensorFlow Lite/Ollama) and optimize Python scripts for low-resource environments. |
| Power-Induced Data Loss | Implement a SQLite database with journaling and integrate a hardware-based safe shutdown script using a small UPS/battery backup. |
| Hardware Integration Conflicts | Adopt a modular "driver-based" architecture using Home Assistant or MQTT to standardize communication between different sensors. |
| WhatsApp Privacy Vulnerabilities | Implement end-to-end encryption for the local bridge and use API tokens with restricted permissions to prevent unauthorized system access. |
| Network Signal Interference | Deploy a dual-band router and use wired Ethernet connections for the core VORLAN hub and critical security cameras. |
| AI Intent Recognition Errors | Develop a structured command fallback system and train the NLP model on a custom dataset of localized household phrases. |
| Limited Project Resources | Prioritize a "Minimum Viable Product" (MVP) focusing on the core hub and WhatsApp bridge before adding secondary automation features. |

## 2.6 Assumptions and Dependencies

### Assumptions

- It is assumed that the Wi-Fi capabilities will be strong enough to also be able to communicate with many of the IoT devices.

- It is assumed that the file uploaded are stored and can be accessed 24 hours every day.

- The system will have some form of WhatsApp present in the system as it has those API and features.

- AI present on the system will use the system local storage to process data and remember more info and store that info in the same storage.

- The systems admin dashboard (the one containing more security features like stream of security cameras) will have more locked security and a Two Factor Authentication built in.

- There will be enough and sustainable power supply for the system to run.

### Dependencies

- The project depends on a well-trained AI model for better interaction with the user and to understand the data and learn further.

- The system depends on a stable internet connection for uploading of user files and photos to the integrated storage.

- The system depends upon a robust hardware that has low failure rate for better reliability.

- The system has to depend upon the security features like firewall for user data protection.

- They system also depends upon the correct input from the user and for the user to follow system workflows in order to work properly.

3. Scope

3.1 In Scope (Included Features)

- So I want to create something called a Localized Smart Home Core. This Localized Smart Home Core is, like a hub that helps manage all the devices in my home that are connected to the internet but it does this without needing to be connected to the internet itself. The Localized Smart Home Core is really good because it can still control all my Localized Smart Home Core devices when my internet is not working.

- Integrated Home Security: Real-time monitoring of motion sensors and camera feeds with local storage for security footage.

- Private Cloud Storage: Implementation of a local file-sharing and storage system for secure, subscription-free data management.

- You can use WhatsApp to control your home and ask about the system status. This is possible because of a special language model that works with WhatsApp. The language model is designed to understand what you say in your language. You can send messages on WhatsApp to control things at home and to get information, about the system. WhatsApp is used to talk to the system and get things done.

- The Automated Security Alerts system sends out instant notifications when the security sensors go off. This happens through the AI gateway. When the security sensors are triggered the Automated Security Alerts system generates these notifications away.

- Network Management Dashboard: A centralized interface to monitor connected devices, bandwidth usage, and system health.

- Responsive Web-Based UI: A localized dashboard accessible via any web browser on smartphones, tablets, or PCs.

- Role-Based Access Control (RBAC): Distinct permission levels for the primary owner, family members, and guests to ensure data privacy.

- Local Data Backup & Recovery: Automated protocols to prevent data loss during power fluctuations or hardware restarts.

3.2 Out of Scope (Excluded Features)

- Automatically connection to the network feature.

- AI chatbot auto update is yet not developed

- Data transfer between modules for when the internal storage is not enough

- Multiple dashboards for each user

- Each device screentime and real time app and web usage data

- Physical passkey for admin privileges

- Integrated calendar into the system for AI to schedule personal meetings (it uses the on device calendar)

4 Proposed Methodology

4.1 SDLC Approach

For this project, we will utilize the Agile Software Development Life Cycle (SDLC) model along with the Scrum framework. With the help of Agile, we will be able to develop the project incrementally. enabling regular feedback, continuous improvement, and adaptability to change.

The entire project is broken down into many small cycles known as sprints (lasting between 2-3 weeks). At the completion of every sprint, functional parts of the system shall be released for evaluation. The strategy helps the team cope with the complexities involved in handling the training of the AI models as well as development concurrently.

### 4.2 Team Role & Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Project Supervisor | Faculty Advisor | Provide guidance, monitor progress, review deliverables |
| Project Co-supervisor | Faculty Advisor | Support technical and academic aspects |
| Daniyal Naeem | Group Leader | Project management, documentation, backend development |
| Mohammad Umair Shaykh | Team Member | Frontend & backend development, testing |
| Syeda Mirha Ali | Team Member | AI model training and implementation in Python |
| Sarim Khan | Team Member | Documentation, AI model training support |

4.3 Requirement Development Methodology

Data Collection:

The data has to be collected by the team members for the training and the development of the AI model and for the further enhancement of the threat detection feature in the stream of the security cameras that are coming into the system through the connected cameras. The data is also collected from the user for storage purposes, by the consent of the user. This data is totally secure and encrypted into the system.

Analysis and Design:

The requirements of the system will be well defined based on the gathered data and set project requirements. The team will develop an architectural plan for the system, from designing architectural models of AI models, rest of the security features, as well as architectural models of web application flows. UI designs and APIs will be developed too.

Development and Implementation:

The project will be developed using iterative sprints. In each case, the team will be concentrating on developing particular modules like AI model training, image preprocessing for the threat detection in the stream of the security cameras, backend API, and front-end interface. Integration of the AI modules and the web application will be done incrementally.

Testing:

Testing would be done all through the development process to point out and correct glitches early on in the development stage. In this regard, the testing would involve unit testing of individual modules such as the AI model, the back end and the front end modules, and also acceptance testing to validate the interaction of the various modules in the system as well as the acceptance of the system by the users. Additionally, the performance of the AI model would be tested through accuracy, precision, and recall tests on the test dataset.

4.4 High-Level Architecture / Design

The project VORLAN is designed to blend into the user main workflow and day to day usage. It will consist of three main layers Front-End, Back-End, the database and the API or any relevant modules for AI to work and the stream of the external security devices.

Development Tools and Technologies

Frontend:
The front end of the system will be used using React.js and components of Bootstrap for better design and visuals and UI elements. It will also have some python elements and libraries for better user interaction and some JavaScript for motion visuals and animations.

Backend:
The backend server handles user queries and requests from both the user, AI and any APIs that may be used by the system. It also receives constant input from the external security devices and stores them into the dedicated DB. The main code login will be written in Python and Flak for better web usage and elements for Express.js will also be used time to time in the system.

Database:
MongoDB, a NoSQL document-oriented database, is chosen to store user data. MongoDB’s flexible schema supports evolving data structures and rapid development.

Version Control: 
For version control GitHub will be mainly used as it provides better teamwork and deployment features. For the backend Railway will be used to host the backend code for the concept of the project. For testing of the API Postman will be used to test performance and capability of the API system. For testing documentation Testworthy will be used as it has great features of report generation, summaries and bug reports.

Artificial Intelligence & Machine Learning Tools & Technologies

Programming Language

The main programming language that will be used for the training and the initializing of the AI model will be Python. It is because of its wide use in this field so it has great libraries and more debug support in the market. It is also easier to implement and widely accepted in AI development.

Development Environment

The main development environment that will be used for undeveloped code is VSCode, while for deployment ready code we will use the Google collab environment for team collaboration and the integration of the team project work and all of the modules. For the development of the database the Oracle MySQL will be used for its simple UI and better database features. Python code will be written and tested in PyCharm.

Model Building

The main model will be build using LM Studio and later trained in the Google collab interface and further will be integrated into the system using the VScode IDE. This model will also contain small LLMs like TheBloke or any other open source small model.

Model Architecture

The system will contain TheBloke as the primary model for AI chats and reminders. As it is a lightweight, easy to train and deploy model and it is also an open source model. It is also listed on LM Studio which means that it can easily be customized even before it is integrated into the main system.

5. Project Planning

5.1	Gantt Chart

## 6. Project Requirements

### 6.1 Software Tools Requirements

The development and implementation of the proposed Project VORLAN require the following software tools and platforms:

Frontend Development

- React.js – Used to build an interactive and responsive user interface.

- Bootstrap – Used for styling and ensuring responsive design.

Backend Development

- Express.js – Backend framework for handling APIs and system logic.

Database

- MySQL – Used to store user data, X-ray records, and report history.

AI / Machine Learning Tools

- Python – Primary programming language for AI model development.

- TensorFlow / PyTorch – Deep learning frameworks used for training CNN-based models.

Development & Deployment Tools

- Google Colab – Cloud-based environment with free NVIDIA T4 GPU for model training.

- Git & GitHub – Version control and collaborative development.

- Postman – API testing and validation.

- JWT (JSON Web Token) – Used for secure authentication and authorization.

6.2 Hardware Requirements

The system can be developed and tested using common computer resources.

Development Machine (Minimum Requirements)

- Processor: Intel Core i5 / Equivalent

- RAM: 12 GB (16 GB Recommended)

- Storage:  512 GB SSD or higher

- Operating System: Windows 10 / Linux

AI Training Environment

- Cloud GPU: NVIDIA T4 GPU (via Google Colab - Free Tier)

End User Requirements

- Device: Mobile phone, Tablet, Laptop (anything in these)

- Browser: Newest versions of Chrome, Firefox, and EDGE

- Internet: Required for uploading photos, videos, viewing dashboards, etc.

7. Budget/Costing

7.1 Estimated Budgeted Cost of the Project

This project is developed by students in fulfillment of their Final Year Project requirements. This is for academic purposes only. No commercial charges are incurred. The cost estimation that follows is purely for academic purposes only.

Human Resource Cost (Student Effort - Not Charged)

- Total Hours: 450 hours

- Per Hour Rate: Rs. 0 (For Student Academic Project)

- Total Hours Cost: Rs. 0

Hardware Cost

Personal Laptops (Already Owned): Rs. 0

Software and Tools Cost

- Google Colab (Free Tier – T4 GPU): Free Rs.0

- Open-source Tools (React, Python): Rs 0

- GitHub (Free plan): Rs. 0

Other Resources

- Internet Usage (Personal/Educational): Rs 0

8. Project Deliverables

8.1 Phase I – Alpha Prototype

Deliverables

- Basic front end UI elements and early use cases

- Initial Data Collection and Labeling

- Simple backend API for uploading photos

- System Architecture & Document Creation – Preliminary Stage

8.2 Phase II - Beta Prototype

Deliverables

- Better accuracy, improved, and trained model of TheBloke

- Integrated frontend interface for user file uploading

- Basic Report Writing (screen time for each user in the dashboard)

- Integration of Backend with AI Using Postman

- Practical Testing and Bug Corrections using TestWorthy

8.3 Phase III - Release Candidate

Deliverables

- Optimized performance of the AI model and response time

- Shared gallery for user file viewing and sharing in full resolution

- Online dashboard with analytics and device lists.

- User authentication and access control

- Perform complete system test validation

- User manual and technical documentation

8.4 Phase IV - Final Product

Deliverables

- Final Integrated VORLAN Web Application

- Robust AI-based chats with full context provided by the user

- Easy-to-understand dashboard reports

- Well-documented projects (SRS, SDS, Final Report)

- Source code repository (github)

- Final project presentation & demo

9. Proposed GUI (Prototype)

10. Meetings held with supervisor and/or client.

| Meeting No. | Week | Duration | Discussion Summary | Outcome |
| --- | --- | --- | --- | --- |
| 1 | week 1 | 20 mins | Project idea brainstorming and feasibility | Topic approved |
| 2 | week 2 | 15 mins | Problem statement and objectives discussion | Objectives finalized |
| 3 | week 3 | 15 mins | Literature review guidance | References finalized |
| 4 | week 4 | 20 mins | System scope and methodology discussion | Scope approved |
| 5 | week 5 | 15 mins | Tool selection and technology stack | Stack finalized |
| 6 | week 6 | 20 mins | Proposal review and improvements | Ready for Semester 2 |

| Meeting No. | Week | Duration | Discussion Summary | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Week 1 | 20 mins | Project idea brainstorming and feasibility | Topic approved |
| 2 | Week 2 | 15 mins | Problem statement and objectives discussion | Objectives finalized |
| 3 | Week 3 | 15 mins | Literature review guidance | References finalized |
| 4 | Week 4 | 20 mins | System scope and methodology discussion | Scope approved |
| 5 | Week 5 | 15 mins | Tool selection and technology stack | Stack finalized |
| 6 | Week 6 | 20 mins | Proposal review and improvements | Ready for Semester 2 |
| 7 | Week 7 | 15 mins | SRS document structure and key requirements | Initial draft completed |
| 8 | Week 8 | 15 mins | Clarification on functional and non-functional requirements | Requirements refined |
| 9 | Week 9 | 20 mins | SDS outline and architectural design discussion | Architecture approved |
| 10 | Week 10 | 15 mins | Progress update on AI model development | Model training started |
| 11 | Week 11 | 20 mins | Integration planning for frontend and backend | Integration approach set |
| 12 | Week 12 | 15 mins | Review of documentation and preparation for next phase | Documentation underway |

11. Reference

- Shi et al., Edge Computing: Vision and Challenges (2016) 3 IEEE Internet of Things J. 637 [View Paper]

- Lin et al., A Survey on Internet of Things: Architecture, Enabling Technologies, Security and Privacy, and Applications (2017) 4 IEEE Internet of Things J. 1125 [View Paper]

- Lohrmann & Nicholson, The Fragmented State of Smart Home Standards (2021) 182 J. Network & Computer Applications 103037 [View Paper]

- Al-Kafajy et al., Reliability and Latency in IoT-Edge Computing (2018) 141 J. Systems & Software 38 [View Paper]

- Sadeghi et al., Security and Privacy Challenges in Industrial Internet of Things (2015) 52 Proc. Design Automation Conf. 1 [View Paper]

- Zhu et al., A Fog-Based Smart Home Architecture (2018) 5 IEEE Internet of Things J. 3733 [View Paper]