MINUTES OF MEETINGS

FYP Project Meeting # 1

Minutes of Meeting Meeting Date: 14/07/2025

Meeting Time: 12:00 – 1:00

1- List of Participants 
DANIYAL NAEEM (LEAD) 
SYEDA MIRHA ALI 
SARIM AZIZ 
UMAIR SHEIKH

2- Meeting Agenda

- Project idea discussion and feasibility

3- Agenda Points discussed in meeting

- Team presented the initial idea of a localized smart home system with private storage and AI integration. Feasibility and originality were discussed.

4- Action List

- Research localized smart home hardware.

- Focus on offline-first design.

FYP Project Meeting # 2

Minutes of Meeting Meeting Date: 16/07/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Finalizing problem statement and objectives

3- Agenda Points discussed in meeting

- Detailed discussion on user pain points such as cloud dependency, privacy, and cost issues in Pakistan.

4- Action List

- Finalize project objectives document.

- Prepare problem statement for review.

FYP Project Meeting # 3

Minutes of Meeting Meeting Date: 21/07/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Literature review and gap analysis

3- Agenda Points discussed in meeting

- Supervisor guided the team on relevant research areas like edge computing and smart homes.

4- Action List

- Identify gaps in current market solutions.

- Finalize references list.

FYP Project Meeting # 4

Minutes of Meeting Meeting Date: 25/07/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Project scope discussion

3- Agenda Points discussed in meeting

- In-scope and out-of-scope features were discussed to avoid scope creep.

4- Action List

- Finalize scope document.

- Obtain supervisor approval on feature list.

FYP Project Meeting # 5

Minutes of Meeting Meeting Date: 01/08/2025

Meeting Time: 1:45 – 2:15

1- List of Participants (Same as above)

2- Meeting Agenda

- Methodology and SDLC selection

3- Agenda Points discussed in meeting

- Comparison between Waterfall and Agile models was conducted.

4- Action List

- Implement Agile (Scrum-based) methodology.

- Setup Trello/Jira for task tracking.

FYP Project Meeting # 6

Minutes of Meeting Meeting Date: 05/08/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Technology stack finalization

3- Agenda Points discussed in meeting

- Tools for frontend, backend, database, and AI were reviewed.

4- Action List

- Setup React environment.

- Initialize MongoDB/MySQL database structure.

FYP Project Meeting # 7

Minutes of Meeting Meeting Date: 08/08/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Team roles and responsibilities

3- Agenda Points discussed in meeting

- Individual responsibilities were assigned based on skill sets. Roles finalized for documentation, AI, frontend, and backend.

4- Action List

- Assign documentation tasks to specific members.

- Start core module development.

FYP Project Meeting # 8

Minutes of Meeting Meeting Date: 11/08/

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- SRS structure review

3- Agenda Points discussed in meeting

- Functional and non-functional requirements were discussed in detail.

4- Action List

- Refine functional requirements.

- Prepare final SRS draft for approval.

FYP Project Meeting # 9

Minutes of Meeting Meeting Date: 13/08/

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- System design and architecture

3- Agenda Points discussed in meeting

- High-level architecture, module interaction, and data flow were explained.

4- Action List

- Create architecture diagrams.

- Finalize data flow models.

FYP Project Meeting # 10

Minutes of Meeting Meeting Date: 15/08/

Meeting Time: 1:45 – 2:15

1- List of Participants (Same as above)

2- Meeting Agenda

- AI model planning

3- Agenda Points discussed in meeting

- Choice of lightweight LLMs and local AI constraints were discussed.

4- Action List

- Research lightweight LLM integration.

- Setup AI testing environment.

FYP Project Meeting # 11

Minutes of Meeting Meeting Date: 18/08/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Frontend and backend integration plan

3- Agenda Points discussed in meeting

- API flow and communication between frontend, backend, and AI modules.

4- Action List

- Map API endpoints.

- Begin initial integration testing.

FYP Project Meeting # 12

Minutes of Meeting Meeting Date: 20/08/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Risk assessment and mitigation

3- Agenda Points discussed in meeting

- Risks related to hardware, power failure, AI latency, and security were reviewed.

4- Action List

- Create risk mitigation strategy document.

- Prepare backup protocols.

FYP Project Meeting # 13

Minutes of Meeting Meeting Date: 22/08/2025

Meeting Time: 1:45 – 2:15

1- List of Participants (Same as above)

2- Meeting Agenda

- Alpha prototype progress review

3- Agenda Points discussed in meeting

- Basic UI, backend APIs, and documentation progress discussed.

4- Action List

- Refine Alpha UI elements.

- Complete API documentation.

FYP Project Meeting # 14

Minutes of Meeting Meeting Date: 25/08/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Beta prototype planning

3- Agenda Points discussed in meeting

- Improvements in AI accuracy, dashboard features, and testing methods.

4- Action List

- Begin Beta development phase.

- Improve AI response time.

FYP Project Meeting # 15

Minutes of Meeting Meeting Date: 01/09/2025

Meeting Time: 12:00 – 1:00

1- List of Participants (Same as above)

2- Meeting Agenda

- Overall progress and next phase planning

3- Agenda Points discussed in meeting

- Review of documentation, system readiness, and final deliverables.

4- Action List

- Prepare for final presentation.

- Finalize all FYP1 documents for submission.